Spheronix Technology

Daily Engineering & Product Work Report

| Report Date: | September 10, 2026 |
| --- | --- |
| Project / Module: | Employee Attendance & Management System |
| Scope of Work: | Daily Log Overhaul, Base64 Storage, In-App Previews, Gate Enforcement, DB Cleanup, Manual Attendance Approval Workflow |
| Status: | 100% Completed & Verified in Production Workspace |

# 1. Executive Summary

Today's engineering efforts were focused on six critical areas across the full stack (API, Employee Portal, Manager Portal, and MongoDB database):

- Daily Log Document Submission: Removed all fragmented manual task input fields and transformed the daily log submission into a streamlined, high-speed single document uploader (.xlsx, .docx, .pdf, etc.) restricted to ≤ 2MB.

- Base64 Cloud Portability: Implemented client-server Base64 Data URL file conversion, storing document payloads directly in MongoDB to eliminate file path breakage across diverse client environments.

- In-App Interactive Document Previews: Engineered a unified DocumentPreviewModal supporting interactive spreadsheet tables (xlsx), formatted Word HTML (mammoth), PDF iframe viewing, and one-click binary file downloading.

- Universal Check-Out Gating: Enforced mandatory daily log upload prior to check-out across all 4 check-in mechanisms (QR, WiFi/IP, Device Fingerprint, and Biometric).

- MongoDB Duplicate Cleanup: Diagnosed and safely removed 14 legacy/duplicate snake_case collections with full pre-drop JSON backup, decluttering the database from 38 to 24 clean active collections.

- Manual Attendance Approval Workflow: Added direct Approve / Reject action buttons and reason previews to the Manager Portal Team Attendance roster with real-time employee notification and socket updates.

# 2. Detailed Work Breakdown

## 2.1 Daily Log Document Upload & 2MB File Cap

• Replaced multi-field form (project name, ticket ID, campaign name, hours spent, blockers) with DailyLogDocUpload component.
• Supported file formats: .xlsx, .xls, .docx, .doc, .pdf, .csv, .txt.
• Hard validation on client and server ensuring file size does not exceed 2MB (2,097,152 bytes).
• Automatically extracted doctype extension and calculated shift hours from attendance check-in timestamp.

## 2.2 Base64 Data Link Conversion & Direct Database Storage

• Files uploaded by employees are immediately encoded as Base64 Data URLs (data:[mime];base64,[payload]).
• Stored directly in MongoDB collection "dailylogs" under documentUrl, doctype, documentName, documentSize, and documentMimeType.
• Eliminates dependency on local file system folders that break across tunnels, local servers, or cloud-hosted frontend instances.

## 2.3 In-App Previews (Excel, Word, PDF) & Direct Download

• Built DocumentPreviewModal.jsx integrated into Manager and Admin portals.
• Excel Spreadsheets (.xlsx, .xls, .csv): Parsed in-browser using SheetJS (xlsx) and rendered as an interactive tabular grid with column headers, row counts, and active sheet tabs.
• Word Documents (.docx, .doc): Transpiled to structured HTML using mammoth with preserved styling and typography.
• PDFs (.pdf): Embedded inside high-fidelity iframe with native zoom and pan controls.
• Download Action: Added a prominent "Download" button that instantly reconstructs the original binary file from the Base64 link without re-requesting the backend.

## 2.4 Universal Check-Out Gate Enforcement

• Enforced strict check: An employee CANNOT check out until a daily log document has been submitted for that date.
• Verified across all attendance check-in methods: QR Code, Office WiFi / IP Geofence, Registered Device Fingerprint, and WebAuthn Biometrics.
• Unlocked automatically as soon as the daily log document is uploaded.

## 2.5 MongoDB Database Duplicates Cleanup

• Analyzed 38 database collections in MongoDB Compass.
• Identified 14 duplicate pairs between old snake_case collections and active Mongoose models.
• Backed up all 159 documents from target collections to backup_removed_collections_*.json before dropping.
• Safely removed: attendance, attendance_method_settings, audit_logs, daily_logs, geofence_settings, leave_balances, leave_requests, leave_types, manager_permissions, manual_attendance_requests, performance_notes, qr_codes, registered_devices, wifi_networks.
• Successfully reduced collection count from 38 to 24 with 0 duplicate pairs and zero loss of active data.

## 2.6 Manual Attendance Approval & Rejection Workflow

• Connected ManualAttendanceRequest to getTeamAttendance in manager.controller.js.
• Added endpoint POST /manager/team/manual-attendance/:id/decision (and admin route).
• Team Attendance page in Manager Portal now highlights pending manual requests, displays the employee's explanation (e.g. "kkkkkkkkkkkkkkk"), and renders Approve & Reject buttons.
• Approving marks the employee Present and records check-in time; rejecting marks them Absent with real-time employee notification and socket sync.

# 3. Key Files Created & Modified

| File Path | Role / Description |
| --- | --- |
| apps/manager/src/components/DocumentPreviewModal.jsx | In-app preview modal for Excel, Word, PDF with Base64 decode & download |
| apps/employee/src/components/DailyLogDocUpload.jsx | Client-side 2MB document uploader with progress and format chips |
| apps/api/src/controllers/employee.controller.js | Base64 document URL conversion and mandatory check-out gating logic |
| apps/api/src/controllers/manager.controller.js | Roster integration with manualRequest and handleManualAttendanceDecision endpoint |
| apps/manager/src/App.jsx (TeamAttendancePage) | Interactive Approve / Reject buttons with reason preview on team roster |
| scratch/execute_cleanup_duplicate_collections.js | Automated pre-drop backup and removal script for 14 duplicate collections |

Generated by Antigravity AI Assistant · Spheronix Technology Attendance System